## Slide 1
Flight Test Safety Workshop San Jose, CA
Mr. Clay Kolb and Dr. Tim Schoppert May 2010
Configuration
Design
Conformity
Limits
The Symbiotic Relationship between
Configuration Management and Airworthiness

## Slide 2
An Incompatible CM and A/W Relationship

## Slide 3
Easy to blame the installer, but….
Where else did the holes line up?
QA
Conformity
A/W
Certification
Configuration
Documentation
Sound Engineering
Evaluation of the Part
Sound Identification
and Control of the Part
NOT HERE…
…but, HERE!
=
Inter-
operability
Two out of the three basic verifications had holes that lined up!
The KEY Documents matched, but all verifications did not occur.
Documentation Agreed

## Slide 4
With ever-increasing configuration changes due to:
- software-driven aircraft,
- COTS,
prototype designs, and
escalating requirements
Strict continuity between diverse configurations and their A/W certificates is mandatory.
The Flight Test Challenge
How can we effectively & efficiently connect constantly changing configurations with applicable Airworthiness certifications?
QUESTION:

## Slide 5
Connect your Engineering team to your CM team, and…
SOLUTION:

## Slide 6
… Strap your testers in with your operators.
Mr. Clay Kolb

## Slide 7
In this world, CM and A/W certification must work together seamlessly, in perfect harmony at all levels: a symbiotic relationship.
Think out of the “Cocoon”
In the flight test world, a modified unit may be UNIQUE and may change configuration many times…

## Slide 8
Total Workforce Integration
The solution must integrate common tools on the most basic of levels.
The continual flow of deviations and requirements compel conformity criteria and design definitions to speak with one voice.

## Slide 9: Concept of Operations
Establish a working relationship between Configuration Management and Airworthiness.
  Cross-reference documents
  Cross-check information
  Establish open Communication
Co-locate personnel
  CM and A/W personnel
  Test Pilots and Engineers
Assign roles to check the installation for Interoperability, Conformity, and Quality Assurance.
Establish roles in a check and balance system integration
  Stress independence—Personnel have different roles
  Doers cannot be checkers
  Progression cannot occur without role concurrence
  Everyone has a “no” vote to stop anything at anytime

## Slide 10
SIMULATED
GUNNERY SYSTEM
HEADS UP DISPLAY
VCR
NEW NOSE
STRUCTURE
NEW NLG
NOSE WHEEL STEERING
LAUNCH, HOLD BACK BARS
SASS
NEW MAIN LANDING
GEAR AND STRUCTURE
IMPROVED BRAKES @3K
F-405-RR-401
ADOUR ENGINE
5845 LBS THRUST
EMI PROTECTION
BACK UP FUEL CONTROL
REDESIGNED GLASS COCKPIT
ON BOARD OXYGEN GENERATING SYSTEM
STANDARD ATTITUDE HEADING REFERENCE SYSTEM
TAIL HOOK
RELOCATED SPEED BRAKE
COMPOSITE STABILIZER
CENTRAL VENTRAL FIN
ADDITIONAL STRUCTURE
FOR CATAPULT/ARRESTMENT
NEW EJECTION SEATS (NACES)
SMURF
ADD YAW
DAMPER
6” FIN CAP
EXTENSION
APPROACH IDLE STOP
ADRS
LEADING EDGE SLATTED WING
Interoperability

## Slide 11
Design
Installation
Does installation match design?
Conformity

## Slide 12
Quality Assurance
Is installation in accordance with practiced standards?

## Slide 13: Definition of CM
A formal discipline of program management that integrates and applies technical and administrative actions necessary to:
Identify & Document -- Identify
Validate & Verify -- Audit
Control -- Control
Provide Status Accounting -- Report & Record
the functional and physical characteristics of a product or item throughout its use (or life cycle)
*NAVAIR Aviation Configuration Management Expertise Development (NACMED) course.

## Slide 14: Definition of AW
The property of an aircraft system configuration to safely attain, sustain, and terminate flight in accordance with approved usage limits. The Airworthiness Process also applies technical and administrative actions necessary to :
Identify & Document -- Identify
Provide engineering assessment -- Assess
Control -- Control
Provide Final Sign Out and record -- Report & Record
of the aircraft system configuration to be considered certified safe for flight within approved usage limits.
*Permanent approvals are provided by the NATOPS and NATIP manuals

## Slide 15
CM
Link up Definitions,
and Assign Roles
Identify
Audit
Control
Report
AW
Identify
Assessment
Control
Record
Flight Test
Safety
Communication
Communication
Communication
Communication

## Slide 16
Identify
Early identification of requirements and data
Platform Specific Expert:
  Identifies Configuration Change requirement
  Identifies interoperability of changes
  Coordinates with A/W office on data
Flight Clearance Release Authority:
  Identifies Interim Flight Clearance requirement
  Integrates interoperability of changes with Platform Specific Expert
  Coordinates with platform experts on data
Configuration Management
Airworthiness Management

## Slide 17
Audit & Assess
Determination of Independent Assessments
Modification Coordinator
Determines inspector review requirements
Sets criteria for “complete” review and installation of modification
Flight Clearance Release Authority
Determines engineer review requirements
Sets criteria for “complete” review and issuance of IFC
Configuration Management
Airworthiness Management

## Slide 18
Inspectors
Audit installation for:
  Conformity to Mod Package
  Conformity to A/W description
  Quality Assurance
Technical Area Experts
Assess engineering of design for:
  Engineering logic
  Conformity to Navy standards
Audit & Assess
Execution of Independent Assessments
Configuration Management
Airworthiness Management

## Slide 19
Control
Acceptance of Work Done; Final Control Checkpoint
Modification Coordinator
Final QA on installation
  All work is done
  All inspections complete
  Update Mod package (if required)
  Final check on conformity
  Final Signature on Installation
Flight Clearance Release Authority
Final QA on A/W Certificate
  All requirements coordinated
  All TAEs are satisfied
  Update Mod references (if required)
  Final check on design review
  Final Signature on Certificate
Configuration Management
Airworthiness Management

## Slide 20
Report & Record
Logs and Records updated; Requirements met
Test Squadron Maintenance
Accepts Aircraft back in workflow
Updates Aircraft Discrepancy Book with new A/W Certificate
Releases Aircraft for flight
Flight Clearance Release Authority
Officially issues A/W Certificate
Updates database with new A/W Certificate and related information
Records Aircraft change safe for flight
Airworthiness Management
Configuration Management

## Slide 21
NAVPASS
Mod Requests
Inducted with
Web Page
CM Officer
Inputs/builds folder
T/M/S Lead at Squadron
is first chop
Common input
Template
Mod auth
Signs out final
CM Officer
Picks Inspector SMEs
Configuration Management
Access to same
Database
Future CM Software called NAVPASS
Naval Aviation Project Activity Support System
IFC Requests
Inducted with
Web Page
A/W Facilitator
Inputs/builds folder
T/M/S Lead at HQ
is first chop
Common input
Template
A/W auth
Signs out final
A/W Officer Picks
Engineering TAEs
Airworthiness

## Slide 22
Stats: In 2009 we;
Performed 2,784 Modifications, and
Obtained 1,890 A/W Certifications
Without Incident.
Adherence to Policy and Streamlined Processes can Coexist.
Does this Really Work?

## Slide 23: To Recap…
Link Configuration Management and Airworthiness at common levels to work in unison on:
  Configuration descriptions,
  Independent reviews,
  Interoperability analysis,
  Conformity reviews, and
  Quality Assurance of the installation
Empower personnel to communicate requirements at common levels and encourage continual communication.
Require independent reviews (doers cannot be checkers).
Recognize that legacy aircraft can still have severe Configuration Management and Airworthiness issues when new or multiple projects are installed and operated on them.

## Slide 24
And finally…
Don’t become complacent
Even when everything is done correctly, and all process/procedures are followed, there can still be problems
There are unknown unknowns
When things go wrong in this environment, they go:
  REAL WRONG
  REAL QUICK

## Slide 26
QUESTIONS?